# DMSi Phase 2:

# Milestone Outcomes - Official

## M1: Kickoff

What: SOW executed, Engagement Kickoff

## M2: Early Assessment, Targeted for Month 2

What:

- Engineering Scorecard operational (A, D)

- Baseline metrics collected (A, B)

- Current state documentation (A, B)

- Deployment mapping begun (ride-alongs) (A)

- A2W/Frameworks telemetry strategy begun (A)

Outcome: Visibility and prioritization system for how engineering capacity is used and where it is consumed by preventable work. Tribal knowledge capture is underway to reduce knowledge silos and critical dependencies.

## M3: Foundation, Targeted for Month 4

What:

- Tiered service designed for top customers (b)

- Support Scorecard operational (B, D)

- Code-as-Config pipeline built (ready to deploy) (A)

- Observability documented (A)

- Deployment mapping & documentation complete (A)

- A2W/Frameworks telemetry strategy complete (A)

- TierPoint SLA evaluation complete (A)

- Product Market Strategy complete (E)

Outcome: Top 10 DMSi customers start to experience differentiated service. DMSi leadership has actionable dashboards visualizing engineering and customer support health. The technical foundation for reliable configuration deployment is in place. Observability design for A2W is complete and ready for deployment. TierPoint evaluation identifies potential cost reduction, targeting 10% minimum (~$1M/year) or equivalent reduction in duplicated internal work. Data-supported evidence for how Frameworks can drive growth beyond building materials, and where to focus.

## M4: Targeted for Month 8

What:

- Code-as-Config operational (≥80% compliance, 4 weeks) (A)

- Product pods live and meeting bi-weekly (B)

- Actionable Executive metrics operational (D)

- PagerDuty AIOps configured and deployed (A)

- Monitoring platform decision complete (CheckMK 2.4 vs. APM) (A)

- Workstream D, Strategic Visibility, complete

Outcome: Configuration-related incidents are reduced from baseline. Support resolves cases faster because they're organized by product expertise. AI-assisted alert correlation and noise reduction. Foundation for cross-functional trust and collaboration with defined and agreed-upon accountability, ownership, and escalation. Data-driven visibility into customer churn signals, a path for future cross-sell/upsell opportunities, and a decision on the monitoring platform.

## M5: Targeted for Month 12

What:

- Customer Support operating model fully operational

- Monitoring operational (MTTD ≤10 min)

- CI/CD pipeline built

Outcome: Target goal of 30% fewer escalations to engineering. Engineering reinvestment into planned work. Proactive communication by support to customers when there is a problem. Modern support platform implemented to enable AI-assisted customer support services, automation, and future DMSI data assets.

## M6: Targeted for Month 16

What:

- CI/CD operational (≥80% compliance, 4 weeks)

- Change Failure Rate (CFR) ≤15%

- Scripted deployments standard

Outcome: Deployments no longer require heroics or key-person availability. Engineering code deployments are automated, reliable, and routine with automated rollback capabilities.

## M7: Targeted for Month 18

What:

- Automated remediation deployed for top incident types

- DORA metrics tracked, visible, and improving

- Knowledge transfer

Outcome: Engineering is operating at industry standards, with a continuous improvement learning loop and reinforcement mechanisms. DMSi can confidently start to benchmark against industry and peers. The operational foundation is in place to support a targeted 40% growth without a linear headcount increase. Results tied to North Star metrics across all 5 workstreams to accelerate efficiency to reinvest in growth.